AI FOR DATA • ENTERPRISE KNOWLEDGE

# POC Implementation Approach

Functional validation of autonomous graph-ready asset generation with lightweight source onboarding

Knowledge Asset Construction Agent

| Purpose | Implementation approach for creating graph-ready assets from structured, unstructured or hybrid enterprise data. |
| --- | --- |
| Operating model | Autonomous agent with dynamic orchestration, reactive reasoning, deterministic tools and human review gates. |
| Document status | Reference implementation approach; indicative scale targets should be validated against client infrastructure, models and source characteristics. |

# 1. Solution intent

The Knowledge Asset Construction Agent creates governed, graph-ready assets from structured, unstructured or hybrid enterprise sources. It does not assume a fixed ETL-style workflow. The supervisor interprets the knowledge objective, inspects the available inputs, forms an execution plan, invokes specialist tools, evaluates intermediate outputs and re-plans when quality thresholds are not met.

Key architectural principle Source modality determines the execution path; it does not create separate products. The same agentic framework can be deployed for structured-only, unstructured-only or hybrid use cases.

# 2. Graph-ready asset model

| Asset level | Purpose | Representative outputs |
| --- | --- | --- |
| L0 - Source & evidence | Preserve source context and traceability | Source metadata, schema/document structure, chunks, page/section references, provenance |
| L1 - Metadata graph | Describe enterprise information assets | Datasets, tables, columns, documents, owners, tags, lineage |
| L2 - Entity graph | Identify and canonicalize business/technical entities | Entity types, canonical IDs, aliases, attributes, mentions |
| L3 - Relationship graph | Connect entities | Explicit/inferred edges, relationship properties, confidence, evidence |
| L4 - Semantic/domain graph | Represent enterprise meaning | Glossary terms, concepts, taxonomy, ontology mappings, semantic types |
| L5 - Contextual knowledge | Represent facts and business context | Claims, facts, events, temporal context, business rules, evidence |
| L6 - Consumption assets | Prepare graph for downstream use | Domain views, retrieval paths, context packages, graph projections, publication manifest |

# 3. Agent input contract

| Input group | Required? | What can be supplied |
| --- | --- | --- |
| Knowledge objective | Yes | Business/domain objective, intended graph purpose, priority concepts or questions |
| Source scope | Yes | Structured, unstructured or hybrid source selection |
| Enterprise context | Optional but recommended | Glossary, taxonomy, ontology, data model, catalog exports, existing graph |
| Operating policy | Yes | Autonomy level, allowed tools/actions, HITL gates, publication permissions |
| Quality policy | Yes | Confidence thresholds, validation rules, merge/review thresholds, provenance requirements |

# 4. POC scope

Objective: prove the end-to-end functional behavior of the agent without first building enterprise-grade connectors, high-volume processing or continuous operations.

| Area | POC approach |
| --- | --- |
| Structured data | User uploads schema definitions/export files for selected tables. Optional small representative sample rows can be supplied for semantic profiling and entity/relationship validation. No live database connection is required. |
| Unstructured data | User uploads PDF, DOC/DOCX and image files directly. The agent parses/OCRs the content as required and creates graph-ready assets. |
| Hybrid linking | Structured schema-derived entities can be aligned with entities/relationships extracted from uploaded documents. |
| Enterprise context | Optional upload of glossary/taxonomy/ontology samples or a small existing graph extract. |
| Publication | Generate graph asset package and optionally load to a sandbox graph store or export JSON/CSV/RDF/Cypher-like artifacts. |

# 5. POC user journey

Create a knowledge project and specify the business/domain objective.

Select Structured, Unstructured or Hybrid processing mode.

Upload source schemas and/or documents.

Optionally upload glossary, taxonomy, ontology or mapping context.

Agent inspects inputs and dynamically generates an execution plan.

Agent creates source, semantic, entity, relationship, fact/event, governance and quality assets as applicable.

Agent evaluates confidence and requests human review only for ambiguous/high-impact items.

User reviews proposed graph schema and graph-ready asset package.

Export or publish the accepted assets to a sandbox graph.

# 6. Autonomous orchestration in the POC

| Agent behavior | POC realization |
| --- | --- |
| Plan | Interpret objective and source characteristics; select required processing steps. |
| Act | Invoke schema parser, document parser/OCR, entity extraction, relationship extraction, ontology mapping and validation tools. |
| Observe | Assess extraction quality, confidence, contradictions, unmapped concepts and missing evidence. |
| React / re-plan | Retry with alternative parser/prompt/tool, refine mappings, or route uncertain items to review. |
| Converge | Produce graph-ready assets only when minimum acceptance rules are satisfied. |

# 7. Indicative POC scale envelope

Scale interpretation The following are proposal-grade design targets for a controlled POC, not hard limits. Actual throughput depends on document length, image quality, model choice, context size and available compute.

| Dimension | Indicative POC target | Notes |
| --- | --- | --- |
| Structured schemas | ~10-50 tables per project | Schema/DDL/catalog export; optionally small sample data. |
| Columns/attributes | ~100-1,500 | Enough to validate domain/entity discovery and relationship inference. |
| Unstructured files | ~20-100 files per project | PDF/DOCX/images; representative mix is preferable to high volume. |
| Document pages | ~500-3,000 total pages | Assumes typical enterprise documents; scanned/image-heavy files cost more. |
| Graph entities | ~1K-25K candidate nodes | Depends heavily on source density and deduplication. |
| Graph relationships | ~2K-100K candidate edges | Includes extracted and inferred candidates before acceptance. |
| Concurrent users | 1-5 | Workshop / solution-validation usage. |
| Processing pattern | On-demand batch | No continuous ingestion or SLA commitment. |

# 8. POC functional components

Project/configuration UI or lightweight API.

File upload and schema upload service.

Supervisor/planner with dynamic task orchestration.

Structured schema understanding and semantic inference tools.

Document parsing, OCR and structure extraction tools.

Entity, relationship, claim/fact and event extraction.

Entity resolution and semantic/ontology alignment.

Graph schema proposal and graph asset packaging.

Confidence scoring, provenance capture and lightweight HITL review.

Sandbox graph visualization/export.

# 9. What is intentionally not productionized

Live enterprise database connectors and CDC.

Large-scale object-store/repository ingestion.

Enterprise IAM, fine-grained authorization and secrets lifecycle.

High availability, disaster recovery and strict SLAs.

Distributed high-throughput processing and autoscaling.

Continuous graph maintenance and event-driven change detection.

Full observability, chargeback and production support model.

# 10. POC success criteria

Agent creates the expected graph-ready asset families from both structured schema uploads and unstructured files.

Every accepted entity/relationship/fact is traceable to a source or clearly marked as inferred.

Agent demonstrates reactive behavior for parsing failures, ambiguous mappings or low-confidence extraction.

Human reviewer can inspect and approve/reject high-impact suggestions.

Graph asset package can be exported or materialized in a sandbox graph.

Quality measures are sufficient to justify progression to connected MVP implementation.

# 11. Indicative delivery shape

| Phase | Indicative duration | Primary outcome |
| --- | --- | --- |
| Scope & design | 1 week | Use case, sources, ontology context, quality rules |
| Build & configure | 2-3 weeks | Agent workflow, tools, extraction paths, UI/API |
| Validate & refine | 1-2 weeks | Functional testing, SME review, prompt/tool tuning |
| Demonstrate & handover | ~1 week | POC results, limitations, MVP backlog |